WebRunner

Implementation Plan: Plan-Execute-Verify web browsing for agents (filesystem-first)

Version: 1.0  |  Target: OSS core + private integrations

Audience: Coding agent / engineer implementing the stack (Node.js + Playwright; optional MCP wrapper)

# 1. Summary

Build a web-browsing substrate that minimizes LLM round-trips and token burn by defaulting to a Plan -> Execute (batch, deterministic) -> Verify loop, with a controlled fallback to step-mode only when needed (CAPTCHAs, 2FA, unexpected modals, DOM drift). The agent has local filesystem access: exploit this to store snapshots, diffs, screenshots, logs, and extracted structured outputs, and return file paths rather than large payloads.

## Success criteria

- Typical 8-15 step tasks complete using 2-3 LLM calls (plan + verify; optional patch).

- Compact state representation: interactive elements only, plus minimal page summary and notices.

- Deterministic batch executor supports assertions and recovery strategies.

- Macro caching reduces repeat-site costs; selector self-heal handles minor DOM changes.

- CLI-first workflow (agent-friendly) plus optional MCP server exposing high-level tools.

- Safe-by-default: secrets redaction, no credential logging, artifact hygiene.

## Non-goals (v1)

- Not building a general-purpose autonomous agent planner beyond web tasks (this is the browsing substrate).

- Not defeating CAPTCHAs/2FA automatically. Provide handoff hooks and explicit escalation paths.

- Not shipping site-specific macros with credentials in the public repo.

# 2. Recommended product shape

Deliver three surfaces on top of a shared core:

- CLI (primary): webrunner run --task "..." writes artifacts to disk; best ROI with filesystem-first agents.

- Library (Node package): import core engine into your orchestrator (no shell-outs).

- MCP server (optional): exposes 3-6 high-level tools (observe_compact, plan, execute, verify, extract, replay).

## Suggested name

Use 'WebRunner' as the public-facing name. Repo name suggestion: webrunner-core. Rationale: neutral, memorable, describes deterministic execution.

# 3. Architecture

## 3.1 Control loop

Default loop (no step-by-step LLM):
1) Observe (compact) -> state.json (+ optional screenshot.png)
2) Plan (LLM) -> plan.json
3) Execute plan (no LLM) -> runlog.json + final_state.json
4) Verify (LLM) -> verdict.json (success | patch | escalate)
5) If patch: execute patch plan -> verify again
6) If escalate: enter step-mode with diff-based observations

## 3.2 Core modules

- BrowserController: Playwright/CDP session; navigation, click/type/select, waits, screenshots.

- StateCollector: builds compact interactive map + page summary + notices; writes state.json.

- DiffEngine: compares previous and current compact state; writes diff.json (added/removed/changed refs).

- Planner: prompt + schema validation for plan.json; supports plan, patch, and extraction schema prompts.

- Executor: deterministic runner for plan steps with assertions; produces runlog.json.

- Verifier: prompt + schema validation for verdict; decides success/patch/escalate.

- Cache: macro cache and selector cache; keyed by URL pattern + form signature + task signature.

- Artifacts: directory layout + redaction policy; ensures sensitive strings never persisted unless explicitly allowed.

## 3.3 Data flow (filesystem-first)

- All heavyweight artifacts (screenshots, traces, full DOM if needed) stay on disk.

- LLM sees only: compact state + small diffs + extracted key text + paths to artifacts (paths are for the agent, not the LLM).

- Tool responses should return file paths and small summaries only.

# 4. Repository structure (public core)

webrunner-core/
  README.md
  LICENSE
  package.json
  tsconfig.json
  src/
    cli/
      webrunner.ts                # CLI entry: parse args, run loop, write summary
    core/
      index.ts
      config.ts                   # defaults, timeouts, redaction, headless options
      errors.ts                   # typed errors for escalation and retry decisions
      logger.ts                   # structured logging, run IDs
      artifacts/
        paths.ts                  # artifact directory conventions
        redact.ts                 # redaction utilities (PII/secret masking)
        write.ts                  # atomic writes, json schema-safe writes
      browser/
        controller.ts             # Playwright wrapper + helpers
        selectors.ts              # best-selector generation + fallback selector set
        waits.ts                  # robust waiting utilities
      state/
        collect.ts                # compact state builder
        model.ts                  # TypeScript types: CompactState, InteractiveElement
        diff.ts                   # diff engine + types
        summarize.ts              # tiny text summary (headings/forms/notices)
      planning/
        schemas.ts                # JSON Schemas: Plan, Step, Verdict, Extraction
        prompts.ts                # prompt templates: plan, verify, patch, extract
        llm.ts                    # OpenRouter adapter, retries, token budgeting
        validate.ts               # AJV validation, auto-repair rules
      execute/
        executor.ts               # batch runner for Plan
        assertions.ts             # URL/text/element assertions
        recovery.ts               # local heuristics before escalating to LLM
      cache/
        macroStore.ts             # on-disk cache for macros
        selectorStore.ts          # per-site selector cache
        keys.ts                   # cache key derivation (host, path pattern, signatures)
    mcp/                          # optional; can be separate package later
      server.ts
      tools.ts
  examples/
    tasks/
      download-invoice.json
      fill-form.json
  tests/
    unit/
    e2e/
  .github/
    workflows/
      ci.yml
      release.yml

## Private repo split

Create a separate private repository for site macros and org-specific adapters:

webrunner-integrations/ (private)
  macros/
    vendorA-login.json
    vendorB-invoices.json
  adapters/
    vendorA.ts
    vendorB.ts
  secrets/
    (none in repo; use env/secret manager)

# 5. CLI specification (v1)

## Commands

- webrunner run --task "..." [--start-url URL] [--headful] [--out DIR] [--model MODEL]

- webrunner replay --macro macroId --params params.json

- webrunner extract --schema schema.json --from state.json

- webrunner doctor (prints environment diagnostics; Playwright browsers installed; permissions ok)

## Outputs

- out/run-YYYYMMDD-HHMMSS-<id>/state/initial.json

- out/.../state/final.json

- out/.../state/diff.json (if any)

- out/.../plans/plan.json (+ patch plans)

- out/.../logs/runlog.json

- out/.../result/verdict.json (+ extracted data.json)

- out/.../media/screenshot-initial.png (optional), screenshot-final.png (optional)

- out/.../trace/playwright-trace.zip (optional)

# 6. Schemas (contract-first)

## 6.1 CompactState (state.json)

CompactState (JSON)
{
  "meta": { "runId": "...", "timestamp": "...", "url": "...", "title": "..." },
  "pageSummary": { "headings": [...], "forms": [...], "notices": [...] },
  "interactive": [
    {
      "ref": "E12",
      "role": "input|button|link|select|textarea|checkbox|radio",
      "label": "Email address",
      "name": "email",
      "inputType": "email|text|password|...",
      "valuePresent": true,
      "disabled": false,
      "visible": true,
      "selectors": {
        "primary": "[data-testid='email']",
        "fallback": ["aria/Email", "css/#email", "xpath/..."]
      }
    }
  ]
}

## 6.2 Plan (plan.json)

Plan (JSON)
{
  "goal": "Download latest invoice PDF",
  "assumptions": ["Already logged in", "No 2FA required"],
  "steps": [
    { "id": "S1", "op": "navigate", "url": "https://example.com/billing" },
    { "id": "S2", "op": "click", "ref": "E44" },
    { "id": "S3", "op": "waitFor", "kind": "networkIdle", "timeoutMs": 15000 },
    { "id": "S4", "op": "extract", "schemaRef": "invoiceSchema", "out": "result/invoice.json" }
  ],
  "assertions": [
    { "kind": "urlContains", "value": "/billing" },
    { "kind": "textPresent", "value": "Invoices" }
  ],
  "onFailure": {
    "retry": { "maxAttempts": 1 },
    "escalateIf": ["captchaDetected", "2faDetected", "loginFailed"]
  }
}

## 6.3 Verdict (verdict.json)

Verdict (JSON)
{
  "status": "success|patch|escalate",
  "summary": "Downloaded invoice and saved to ...",
  "evidence": { "url": "...", "keyTexts": ["..."], "files": ["..."] },
  "patchPlan": "plans/patch-1.json",
  "reason": "Why patch/escalate if not success",
  "next": "stop|runPatch|enterStepMode"
}

# 7. Prompts (agent-friendly, strict outputs)

Store prompts as templates in src/planning/prompts.ts. Enforce strict JSON via schema validation; auto-repair only for minor formatting issues.

## Planner prompt requirements

- Input: task string + CompactState + optional previous diff + constraints (headless/headful, download dir).

- Output: Plan JSON only (no prose).

- Rules: prefer ref-based actions; batch form fill; include assertions; include onFailure escalation conditions.

## Verifier prompt requirements

- Input: task string + final CompactState + runlog summary + extracted outputs list.

- Output: Verdict JSON only.

- Rules: if evidence insufficient, return patch with minimal additional steps; escalate only on captcha/2FA/login loops.

# 8. Execution engine details

## 8.1 Deterministic step runner

- Run steps sequentially; capture per-step timing, action, selectors used, and errors into runlog.json.

- For click/type/select, try selector.primary then fallbacks; record which succeeded.

- After each step, optionally run lightweight local checks (e.g., URL change, error banners) without LLM.

## 8.2 Assertions

- urlContains, urlEquals, titleContains

- textPresent (from a small text scrape, not full DOM)

- elementVisible(ref)

- downloadExists(filePattern)

## 8.3 Recovery before escalation (no LLM)

- Cookie banner handling: detect common patterns; click 'Accept' if present (configurable).

- Modal dismissal: ESC + close buttons if detected.

- Ref re-resolution: if ref missing, attempt local fuzzy match by label and role against current state.

# 9. Macro caching and self-heal

## Macro cache

- Store successful plans as macros when: task is labeled reusable and no sensitive values embedded.

- Key: hostname + pathPattern + formSignature + macroName.

- Parameterize values (e.g., {email}, {password}, {invoiceMonth}) so macro is reusable.

## Selector cache

- Store last-known-good selectors for refs per site.

- Prefer stable selectors: data-testid, name, aria-label, label-for relationships.

- Rotate if selector fails; update cache on success.

# 10. Security and privacy (must implement)

- Redact typed secrets in logs by default (passwords, tokens, OTPs). Store only length + type unless allowlisted.

- Never write full page HTML to disk unless explicitly enabled for debugging (and even then, redact).

- Downloads: quarantine directory per run; do not auto-open files.

- Config flag: allowScreenshots (default true) but warn that screenshots may contain PII.

- Provide a 'scrub artifacts' command to remove sensitive artifacts after success.

# 11. Implementation roadmap (agent instructions)

## Phase 0 - scaffolding (day 1)

- Initialize TypeScript Node project; add Playwright, AJV, yargs (or commander) for CLI, and pino for logging.

- Create artifact directory manager (runId, atomic writes).

- Implement BrowserController with robust navigation, click, type, select, waitFor, screenshot, download handling.

## Phase 1 - compact state + diff (day 2-3)

- Implement StateCollector: walk DOM to find interactive elements; compute label heuristics; generate selector sets.

- Implement DiffEngine: compare interactive arrays by ref and produce added/removed/changed lists.

- Write unit tests for label heuristics and diff behavior.

## Phase 2 - planning + validation (day 3-4)

- Define JSON Schemas (Plan, Step, Verdict, Extraction).

- Implement LLM adapter (OpenRouter) with retries, max tokens, and strict JSON extraction.

- Implement Planner: build prompt, call LLM, validate, and persist plan.json.

## Phase 3 - executor + assertions (day 4-5)

- Implement Executor to run a Plan; write runlog.json with per-step status.

- Implement assertions and fail-fast behavior; emit typed errors (captchaDetected, elementMissing, navigationFailed).

- Implement local recovery heuristics (cookie banners, modal close, ref fuzzy match).

## Phase 4 - verifier + patch loop (day 5-6)

- Implement Verifier: call LLM with final compact state + runlog summary; validate verdict schema.

- If status==patch, run patch plan (limit patch rounds to 2).

- If status==escalate, generate step-mode suggestion output (what to ask the user/human to do).

## Phase 5 - caching (day 6-7)

- Implement macro store: save plans as macros with parameter placeholders.

- Implement selector store: update on success; prefer cached selectors first.

- Add CLI commands: replay macro and list macros.

## Phase 6 - MCP wrapper (optional)

- Expose tools: observe_compact, plan, execute, verify, extract, replay.

- Return file paths and compact summaries only. Never return full page state blobs.

# 12. File-by-file build instructions for a coding agent

The implementing agent should follow this exact sequence to avoid rework:

- Create src/core/artifacts/{paths,write,redact}.ts first. Everything else depends on artifact layout.

- Create src/core/browser/controller.ts next; include download support and tracing toggles.

- Create src/core/state/{model,collect,summarize}.ts; ensure ref IDs stable within a state snapshot.

- Create src/core/state/diff.ts; write tests using small synthetic states.

- Create src/core/planning/schemas.ts and validate.ts; wire AJV; add a 'safeJsonParse' helper.

- Create src/core/planning/llm.ts; implement OpenRouter calling + timeouts + retries.

- Create src/core/planning/prompts.ts; implement plan + verify templates.

- Create src/core/execute/{executor,assertions,recovery}.ts; ensure executor is pure deterministic.

- Create src/cli/webrunner.ts; wire observe->plan->execute->verify; implement patch loop.

- Add cache modules and CLI replay only after the baseline loop works end-to-end.

# 13. Testing and benchmarks

- Unit: label extraction, selector generation, diff engine, schema validation.

- E2E: 3 fixed sites (a demo form, a simple login, a download flow) using Playwright test server or stable public sites.

- Measure: LLM call count, total prompt tokens, wall-clock time, success rate.

- Include a regression benchmark script: node scripts/bench.ts --tasks examples/tasks/*.json

# 14. Operational notes

- Headful mode for human-in-the-loop: '--headful' shows browser for CAPTCHAs/2FA then resume.

- Time budgets: global timeout per run (e.g., 180s) plus per-step timeouts.

- Model choice: use a cheap fast model for planning/verifying; keep prompts short; include only diffs after first plan.

# 15. Quickstart for engineers

# Install
npm i
npx playwright install

# Run a task
node dist/cli/webrunner.js run --task "Go to example.com and extract the contact email" --out ./out

# Inspect artifacts
cat out/run-*/result/verdict.json

# 16. Repo naming, publishing, and release strategy (addendum)

Project name: WebRunner. Public repository: webrunner-core. Optional private repository for site-specific macros and adapters: webrunner-integrations.

## 16.1 Public vs private split (must follow)

- Public (webrunner-core): core engine, CLI, library API, schemas, prompts, caching infrastructure, generic examples, benchmarks.

- Private (webrunner-integrations): organisation-specific macros, vendor adapters, and any workflows that imply internal systems or credentialed endpoints.

- Never commit credentials, cookies, session dumps, or real user data. Use environment variables and secret managers.

## 16.2 Versioning and distribution

- Tag releases (e.g., v0.1.0, v0.2.0).

- Publish a Docker image for CI and deterministic runtime: ghcr.io/<org>/webrunner-core:<tag>.

- Optionally publish an npm package (@<org>/webrunner) after v0.2 when the library surface stabilises.

- Keep schemas versioned (schemaVersion field in Plan/Verdict/CompactState).

## 16.3 Repo scaffolding tasks for the coding agent

- Create GitHub repo webrunner-core with MIT (or Apache-2.0) license and CODEOWNERS.

- Add CI workflow: lint + typecheck + unit tests + minimal e2e smoke test.

- Add release workflow: build, package artifacts, create GitHub release, push Docker image.

- Add SECURITY.md and responsible disclosure guidance.

- Add CONTRIBUTING.md with coding standards and commit conventions.

# 17. Agent integration: routing policy (WebRunner vs Search)

This section defines how your top-level agent decides when to use WebRunner versus a search tool (e.g., Brave Search). Implement this as a Router capability in your agent, using lightweight heuristics plus an optional small-model classifier call.

## 17.1 Decision table (deterministic baseline)

| User intent / task type | Choose | Notes |
| --- | --- | --- |
| Informational lookup (facts, comparisons, latest news, docs discovery) | Search (Brave) | Return sources/URLs; optionally follow with WebRunner for deep extraction. |
| Transactional UI work (fill form, click through, download files, configure settings) | WebRunner | Use Plan→Execute→Verify; headful for human-in-the-loop if needed. |
| Requires login / authenticated portal | WebRunner | Prefer macro replay; do not embed secrets in plans/logs. |
| Hybrid (find target page then perform UI steps) | Search → WebRunner | Search finds the correct URL; WebRunner executes the interaction. |
| Single known URL with structured extraction only | WebRunner (extract) | Navigate+extract in one plan; keep state minimal. |

## 17.2 Router implementation (agent-side)

Add a small module in your main agent codebase (not in webrunner-core) that produces a ToolChoice:

type ToolChoice =
  | { kind: "search"; query: string }
  | { kind: "webrunner"; task: string; startUrl?: string }
  | { kind: "hybrid"; searchQuery: string; thenTask: string };

Rules:
- If user asks to click, submit, download, upload, sign in, configure, or navigate through pages => webrunner.
- If user asks "find", "best", "compare", "latest", "what is", "how to" => search.
- If task mentions a specific site AND an action to perform => webrunner.
- If uncertain => search first, then decide based on results.

## 17.3 Recommended classifier prompt (optional)

If you want a model call to reduce edge-case errors, use a tiny JSON classifier:

SYSTEM: You are a routing classifier for an agent toolbelt.
USER: Given the request, output JSON only:
{ "choice": "search"|"webrunner"|"hybrid",
  "searchQuery": "...",
  "webrunnerTask": "...",
  "confidence": 0..1,
  "rationale": "one short sentence" }

# 18. How WebRunner is a noticeable improvement (what to measure)

WebRunner improves on naive Playwright-driven agents (and Playwright MCP-style tools) by reducing LLM round-trips and shrinking state passed to the model. It does not replace Playwright; it orchestrates it.

## 18.1 Benchmarks to include in the repo

- LLM call count per task (target: 2–3 for most tasks).

- Total prompt tokens per task (track plan + verify + patch).

- Wall-clock time (median, p95).

- Success rate (task completion).

- Recovery rate without escalation (cookie banners, minor DOM drift).

## 18.2 Baseline comparisons (must implement)

- Baseline A: step-by-step LLM loop (simulate by observing after every action).

- Baseline B: Playwright script written by hand (lower bound on speed; no LLM).

- Compare WebRunner against Baseline A for cost and latency (expected big gains).

Add a scripts/bench.ts runner that executes a fixed suite of tasks and prints a JSON report.

# 19. Sequential Thinking MCP: whether to include

Sequential Thinking MCP is optional. WebRunner already enforces a planning step via plan.json and schema validation. If included, it should be used as a high-level decomposition and tool-selection helper, not in the browsing execution loop.

## 19.1 Recommendation for v1

- Do NOT make Sequential Thinking MCP a dependency of webrunner-core.

- If your agent already has it, you may call it before routing to produce a high-level plan for complex multi-domain tasks.

- Never insert Sequential Thinking between WebRunner steps; that would reintroduce step-wise token burn.

## 19.2 Optional integration pattern (agent-side)

Agent flow for complex tasks:
1) (Optional) Sequential Thinking: decompose into subgoals
2) Router: decide per subgoal (search vs webrunner vs hybrid)
3) Execute subgoals; for web subgoals use WebRunner Plan→Execute→Verify
4) Summarise outcomes + persist artifacts

Addendum added: 2026-02-22 (Repo strategy, router policy, benchmarks, Sequential Thinking guidance).